## Slide 1: R Optimization
Yichen Li
Nicholas Smith
Kyle Wintermute
Jarred Prichard
Hang Chen
Benjamin Bottorff

## Slide 2: Initial Goals
Optimized application should produce the same answer
Targeted ~10% increase in speed
The application shall expose all functionality to the R environment.
Targeted x86/x64
No use of specific CPU/GPU features
C++ should compile on standard compilers

## Slide 3: Initial Development
Focused on converting R functions to C
Chose Rcpp for R and C++ integration
Chose RcppArmadillo for Matrix routine library
  Provided near seamless integration for matrix operations
  Lack of distribution functions may prove need to other library
Initial testing showed little change to performance

## Slide 4: Current Project Status
We have converted most R functions to C++
  Two different approaches
ft() and euler_par() were left in R along with misc. variables
  Could convert to C++, but would require more time
  ft() to C++ may lose some flexibility with defining input in R
Parallelized version with no C++ code
  Initial issue with C++ and parallelization
  Should be able to overcome

## Slide 5: Approach 1 – C++ Conversion
Called C++ Armadillo functions directly in R functions
Very little benefit measured
Possible Reasons:
  Doesn’t target heavily used portion of code
Chart: C++ Speedup Runtimes
| No Changes with BG | Changes with BG | No Changes, No BG | Changes, No BG
CvsC | 732.09 | 737.574 | 692.322 | 691.146
Benchmark of test code received on 3/26 run with single core on 4Ghz desktop

## Slide 6: Approach 2 – C++ Conversion
Tried to write most of the function in C++ to minimize R -> C++ -> R
Had to work around lack of ft() function in C++
Also doesn’t target heavy portion of code
Negative impact
Chart: Original Runtime vs C++ Conversion
| Original | C++ Conversion
CvsNoC | 519.69 | 561.057
Benchmark of test code received on 3/28. Run using single core with 2.3Ghz laptop

## Slide 7: Only Parallelization - Performance
~45% reduction with 2 cores
~68% reduction with 4 cores
Recorded on 2.3Ghz laptop
6 cores put system around 100% utilization; may begin to compete for compute time
Chart: Core Count vs Runtime
| 1 | 2 | 4 | 6
CoreToTime | 519 | 282 | 167 | 141

## Slide 8: Conclusion & Plans for the Future
Remove Rcpp library compilation at runtime
  Easily done; but would need to generate library files for desired platforms
C++ conversion of euler_par() and possibly ft()
Mixing C++ and Parallelization